BBW Platform – Strategic Growth Proposal & AI Roadmap

Prepared for: Product Review & Client Strategy | Date: September 6, 2026

Welcome to your custom digital platform proposal. This roadmap transitions your project from a foundational web application into an intelligent business co-pilot designed to streamline operations and drive startup growth.

## Executive Investment Summary

| Stage | Package Focus | Target Delivery | Package Price |
| --- | --- | --- | --- |
| Stage 1 | Foundational Launch Package (Basic MVP) | Beta: End of Nov 2026 Launch: Before Jan 2027 | $5,000 ($6,500) |
| Stage 2 | Smart Features, Membership, Task Engine & AI RAG Chatbot | Q1 2027 | $15,000 |
| Stage 3 | The Complete AI Business Co-Pilot & Security | Q2 2027 | $25,000 |

## Stage 1: Foundational Launch Package (Basic MVP)

Special Package Price: $5,000 (Total Standard Value: $6,500 – Includes $1,500 Initial Client Discount)

Timeline: Beta Version Delivery by End of November 2026 | Official Online Launch before January 2027

Overview: This stage delivers a fully functional, secure web application to meet your launch target. We handle all complex backend infrastructure, user access, and baseline content displays so your portal operates smoothly from day one.

| Select | Module & Value | Features & Scope |
| --- | --- | --- |
|  | 1. Core Platform Setup Value: $1,500 | • Database Design: Setting up a secure, scalable backend relational database to store customer profiles and system state. • Infrastructure Implementation: Establishing automated cloud hosting, environment configuration, and service and domain deployment. |
|  | 2. Account & Login System Value: $1,500 | • User Registration: Standard sign-up and authentication workflows for secure user onboarding. • Access Management: Password protection, user profile management, and dashboard navigation. |
|  | 3. Business Information Hub Value: $1,000 | • Founder Dashboard: A clean overview displaying core company details, current business stage, and strategic goals. • Manual Workspace Updates: Administrative controls to update company information and operational progress. |
|  | 4. Starter Industry Chatbox Value: $1,000 | • Clean Chat Interface: A simple chat box UI for baseline inquiries and startup questions. • Automated Baseline Answers: Pre-configured response templates for standard industry guidance without deep contextual memory. |
|  | 5. Industry News Feed Value: $500 | • Live News Stream: Embedded news integration pulling in real-time biotech and business news automatically. • Persistent Visibility: Positioned to keep users informed on market signals directly within their workspace. |
|  | 6. Basic Community Directory Value: $1,000 | • Directory Cards: List views showcasing relevant industry groups, partner networks, and peer founder communities. • Community Profiles: Structured cards displaying focus areas, details, and membership info for featured communities. |

### Stage 1 Extended Modules (Optional Add-ons / Future Enhancement)

| Select | Extended Module | Description & Business Value |
| --- | --- | --- |
|  | 1E. Interactive Resource Vault Est. Value: $1,500 | A downloadable library of legal templates, pitch deck frameworks, and regulatory checklists tailored for early-stage startups. |
|  | 2E. Multi-Tenant Organization Switcher Est. Value: $1,500 | Allows founders and investors to seamlessly switch between multiple company profiles or portfolio entities under a single login. |

## Stage 2: Smart Features, Membership & Task Engine

Estimated Investment: $15,000

Overview: Stage 2 transitions your platform from a basic web tool into an interactive, revenue-generating SaaS product with core membership billing, workflow tracking, and an advanced AI-centric RAG chatbot.

| Select | Module & Price | Features & Scope |
| --- | --- | --- |
|  | 1. Paid Membership & Billing Price: $3,500 | • Payment Gateway Integration: Complete Stripe integration for processing automated recurring credit card subscriptions. • Tiered Access Paywalls: Restrict premium community channels, specialized tools, and advanced AI features strictly to active paying members. |
|  | 2. AI-Centric Chatbot with RAG Price: $4,500 | • Advanced Conversational Assistant: Context-aware AI assistant powered by Retrieval-Augmented Generation to answer complex queries against platform knowledge and custom data. • Dynamic Memory & Prompt Routing: Intelligent query routing and session memory management for high-precision advisory support. |
|  | 3. Business Progress Task Tracker Price: $3,500 | • Visual Kanban Board: Categorize operational work into 'To Do', 'In Progress', and 'Completed' project boards with auto suggestion tasks as the company's next steps. • Live Progress Indicators: Dynamic percentage tracking to visually measure project completion and team productivity. |
|  | 4. Interactive Founder Community Price: $3,500 | • Peer Connections: Enable direct founder messaging and custom community creation requests. • Smart Matching: Algorithmically match founders with relevant peer groups based on company stage and clinical indication. |

### Stage 2 Extended Modules (Optional Add-ons / Future Enhancement)

| Select | Extended Module | Description & Business Value |
| --- | --- | --- |
|  | 1E. Smart AI Document Assistant Est. Value: $3,500 | Dedicated workspace document ingestion engine allowing founders to upload proprietary pitch decks, research papers, and financial plans for custom RAG analysis. |
|  | 2E. Personalized AI News Feed Est. Value: $2,500 | Targeted market context engine where AI automatically filters industry news streams based on the startup's specific therapeutic area, funding round, and target market. |
|  | 3E. Advanced CRM & Lead Pipeline Est. Value: $4,000 | Built-in CRM tracking investor meetings, outreach pipelines, and conversion metrics directly inside the user dashboard. |
|  | 4E. Automated Email Outreach Engine Est. Value: $3,500 | Direct SMTP/IMAP integration (such as Himalaya CLI backend workflows) to automate cold email campaigns and track engagement. |

Stage 2: RAG Data Cleaning & Token Charging Structure

To ensure sustainable unit economics for RAG capabilities while remaining highly competitive against standard market rates ($5,000–$15,000 for vector setup), we implement a transparent two-part AI pricing model:

- One-Time RAG Data Cleaning & Vectorization Setup: $2,500 flat fee (covers ingestion, automated noise filtering, document chunking, and embedding generation for up to 50 proprietary files/pitch decks).

- Token Consumption Charging Plan (Usage-Based Overage):
• Included in Subscription: 50,000 AI tokens/month per active user seat.
• Overage Rate: $0.003 per 1,000 tokens (incorporating a safe margin over raw API costs to cover infrastructure uptime).
• Transparent Dashboard: Real-time user token meter displaying current consumption and remaining allowance.

## Stage 3: The Complete AI Business Co-Pilot

Estimated Investment: $25,000

Overview: The final phase fully automates startup operations, turning the platform into an active digital manager that alerts founders to risks, generates investor reports, and protects intellectual property.

| Select | Module & Price | Features & Scope |
| --- | --- | --- |
|  | 1. Automatic Task Creator Price: $6,500 | • AI Workflow Execution: The AI converts high-level strategic chat conversations directly into step-by-step actionable tasks on your project tracking board. |
|  | 2. Proactive Business Monitor Price: $6,000 | • Predictive Monitoring: Continuously tracks company cash runway, target milestones, and industry news to send proactive alerts on potential business risks or funding opportunities. |
|  | 3. Investor Report Generator Price: $5,500 | • Automated Reporting: Instantly package company updates, milestone progress, and financial status into polished, exportable investor memos and board decks. |
|  | 4. Private & Secure AI Setup Price: $7,000 | • Dedicated Agent Enclaves: Localized, private AI agent deployments ensuring complete data isolation, maximum processing speed, and total protection for sensitive IP. |

### Stage 3 Extended Modules (Optional Add-ons / Future Enhancement)

| Select | Extended Module | Description & Business Value |
| --- | --- | --- |
|  | 1E. Autonomous Multi-Agent Orchestration Est. Value: $7,500 | Integration of advanced agent frameworks (similar to Hermes architectures) allowing background worker agents to execute multi-step operational loops autonomously. |
|  | 2E. Enterprise Compliance & Audit Enclave Est. Value: $6,000 | Enhanced cryptographic audit logging, SOC2-ready data governance workflows, and strict role-based access control for institutional clients. |

Stage 3: Advanced Agentic Data Cleaning & Overage Structure

As autonomous agents and multi-step reasoning consume higher token multipliers, Stage 3 introduces enterprise-grade data sanitization and tiered tier-based consumption pricing:

- Autonomous Data Pipeline Cleaning & ETL Setup: $4,500 flat fee (continuous automated parsing, unstructured document normalization, and multi-source database indexing for enterprise data pipelines).

- Agentic Token & Compute Consumption Plan:
• Enterprise Base Allowance: 250,000 agent reasoning tokens/month.
• High-Tier Overage Rate: $0.005 per 1,000 reasoning tokens (factoring in multi-step agent loop overhead and secure containerized execution).
• Usage Forecasting & Alerts: Automated threshold warnings when users approach 80% of their monthly token allocation.

* There will be further stages as needed for continuous platform expansion and enterprise scaling.