PRODUCT DESIGN & IMPLEMENTATION SPECIFICATION

# BBW Platform
Stage 1

Public launch foundation for founders, service providers, venture investors, and a separate management application

Version 1.1  |  Updated 25 September 2026

DECISION SUMMARY  The product will launch as a public chat-and-news experience with three signed-in member types: Founder, Service Provider, and VC. Management functions will live in a separately deployed admin application. Private startup data is never visible to VCs by default; founders or authorized management users publish selected, expiring company snapshots.

Prepared from

BBW Platform Strategic Proposal

BBW Stage 1 SOW — Concise Contractor Edition

Reviewer comments in the prior Stage 1 design

Platform-owner questionnaire structure (no completed answer fields were present in the supplied file)

Document status

Implementation-ready baseline, subject only to the business decisions listed in Section 11.

# Contents

1. Product decisions and scope

2. Users, permissions, and tenancy

3. Experience architecture and primary journeys

4. Stage 1 modules and requirements

5. Screen blueprints

6. Technical architecture and platform choice

7. Data model, integrations, and analytics

8. Security, privacy, and accessibility

9. Acceptance criteria and release plan

10. Stage 2 and Stage 3 extension path

11. Owner decisions still required

Appendix A. Review-comment resolution log

How to use this document  Product owners approve the decisions and unresolved items. Design uses the screen blueprints as the interaction baseline. Engineering implements the module requirements and acceptance criteria. Any material deviation is documented through change control.

# 1. Product decisions and scope

## 1.1 Product definition

BBW is a public-facing digital ecosystem for biotech and life-science founders, service providers, and venture investors. Stage 1 establishes the identity, structured profiles, news intelligence, AI assistance, ecosystem discovery, controlled company sharing, and management operations required for a credible public launch.

Primary public promise  Ask a biotech business question, see current industry signals, and enter a trusted ecosystem tailored to your role.

## 1.2 Decisions incorporated in Version 1.1

| Decision | Stage 1 treatment |
| --- | --- |
| Public home | Gemini-like conversational composer is the dominant control; curated news is visible in the same first-page experience. |
| Platform introduction | A concise value proposition appears above the fold; fuller “What is BBW?” content sits below the main chat/news experience. |
| Member types | Founder, Service Provider, and VC are first-class signed-in account types with role-specific onboarding and dashboards. |
| Management | A separate management web application with separate navigation, deployment boundary, and privileged authorization. |
| AI context | The assistant may use the signed-in organization profile and current status as disclosed structured context; it does not use files or cross-user chat history in Stage 1. |
| VC access | A VC sees startup details only when a founder or authorized manager publishes a selected, revocable, expiring snapshot. |
| Operations | Management includes usage monitoring and third-party cost tracking for AI, hosting, database/storage, email, and news services. |

## 1.3 Stage 1 outcomes

A visitor can understand BBW, ask a limited public-preview question, scan current news, and register.

Each member selects exactly one primary type at onboarding: Founder, Service Provider, or VC.

Each member receives a tailored dashboard and can maintain a structured organization profile.

Founders can maintain company status and create controlled company snapshots for selected VCs.

Members can use a topic-guided AI assistant, read curated news, and discover relevant ecosystem participants.

BBW management can administer users and content, monitor usage, and understand third-party operating costs from a separate application.

## 1.4 Scope boundary and change control

The original concise SOW describes a founder-centered MVP with six modules. The Service Provider account, VC account, controlled company snapshot, and operational cost center are new requirements. They are included in this product specification because they are necessary for the requested public product, but the parties should confirm schedule and budget impact before implementation begins.

| Included in Stage 1 | Deferred beyond Stage 1 |
| --- | --- |
| Public chat preview; member authentication; three role-specific profiles and dashboards; company information/status; controlled VC snapshot; saved member chat; curated news; basic ecosystem directory; management console; usage/cost reporting; responsive and accessible UI. | Payments to members; marketplace transactions; automated investor matching/scoring; document ingestion/RAG; native mobile apps; multi-language; advanced CRM; private model hosting; full subscription billing; regulatory filing workflows. |

# 2. Users, permissions, and tenancy

## 2.1 Actor model

| Actor | Purpose | Stage 1 capabilities |
| --- | --- | --- |
| Visitor | Evaluate BBW before joining. | Use limited anonymous chat preview; read public news; view platform introduction and public directory previews; register/sign in. |
| Founder | Build and present a startup. | Manage startup profile/status; use context-aware assistant; read news; discover providers/VCs; join communities; publish/revoke company snapshots. |
| Service Provider | Present expertise and support startups. | Manage provider profile, specialties and availability; use assistant/news; discover founders and communities; receive contact requests. |
| VC | Discover and evaluate opportunities with consent. | Manage fund profile and investment preferences; use assistant/news; discover ecosystem; view only startup snapshots explicitly shared to the VC. |
| Management user | Operate BBW; not a member persona. | Use separate admin app for user/content governance, configuration, usage/cost monitoring, audit, and support. |

## 2.2 Permission principles

Least privilege: a member cannot access another organization’s private profile fields or workspace records.

Explicit publishing: profile visibility is field-based; private is the default for sensitive company information.

No universal VC viewer: VC membership does not grant access to every startup’s detailed information.

Management separation: the admin application is not linked from member navigation and requires a management role plus stronger authentication.

Tenant ownership: every member record belongs to an organization tenant; all reads and writes enforce tenant and role policy server-side.

## 2.3 Access matrix

| Capability | Visitor | Founder | Provider | VC | Mgmt app |
| --- | --- | --- | --- | --- | --- |
| Public chat preview | Limited | Yes | Yes | Yes | Configure |
| Saved chat/history | — | Own | Own | Own | Metadata only |
| Startup profile/status | — | Own/edit | Public only | Shared/public only | Moderate/support |
| Provider profile | Preview | View | Own/edit | View | Moderate |
| VC/fund profile | Preview | View | View | Own/edit | Moderate |
| Company snapshot | Token view if invited | Create/revoke | Only if invited | Assigned/view | Create/revoke for support |
| News/community | Public subset | Member | Member | Member | Manage |
| Usage and vendor cost | — | Own usage summary | Own usage summary | Own usage summary | All/aggregate |

## 2.4 Organization and team model

A registered account belongs to one primary organization type. Founders may invite teammates into the same startup organization; service providers and VCs may likewise invite organization teammates. Team members inherit the organization type but receive one of two workspace roles: Owner or Member. Only Owners can change organization visibility, publish snapshots, or manage invitations. Management accounts remain outside this tenant model.

# 3. Experience architecture and primary journeys

## 3.1 Product surfaces

| Surface | Audience | Recommended deployment |
| --- | --- | --- |
| Public + member platform | Visitors, Founders, Service Providers, VCs | Primary web application at the public domain. Public routes and authenticated workspace routes share one product shell. |
| Management platform | BBW staff only | Separately deployed application at an admin subdomain with independent route guards, session policy, navigation, and release controls. |
| Shared company snapshot | Named VC recipient or secure invited viewer | Server-rendered, non-indexed read-only route with expiration, revocation, access logging, and selected fields only. |

## 3.2 Public home journey

- Visitor lands on the public home and sees a large central prompt composer plus a current news feed.

- Visitor may ask one limited preview question. The preview has no company context, no retained history, clear AI limitations, rate limiting, and abuse controls.

- To continue, save the conversation, or personalize the response, the visitor registers or signs in.

- A short platform explanation and role cards below the first viewport explain the benefits for founders, providers, and VCs.

## 3.3 Role onboarding

- User verifies email and selects Founder, Service Provider, or VC. The choice creates the organization profile schema and default dashboard.

- User completes a short role-specific setup: identity, organization, focus areas, geography, and privacy settings.

- The platform displays a completion checklist and allows the user to enter the dashboard before every optional field is complete.

- The user can request a role correction through support; self-service switching is not allowed after the organization contains data or teammates.

## 3.4 Company-to-VC sharing journey

- Founder selects “Create VC snapshot” from the company dashboard.

- Founder chooses fields, optional founder note, recipient VC, expiration date, and download permission.

- System generates an immutable snapshot version and sends an invitation or makes it available in the selected VC’s “Shared with me” area.

- VC views the snapshot but cannot navigate into the founder workspace or see omitted/private fields.

- Founder sees view activity and may revoke access immediately. A later profile edit does not silently alter the existing snapshot; the founder republishes a new version.

# 4. Stage 1 modules and requirements

## M1. Public Experience and Product Introduction

Purpose: make BBW immediately useful before sign-up and clearly explain why a visitor should join.

Member-facing features

Large conversational composer with example prompts and a clear “AI-generated information” notice.

Limited anonymous response with rate limits, safety screening, and no persistent conversation history.

Current news feed with filters for category and recency; public items open to a short article summary and source link.

Compact value statement above the fold; fuller platform introduction, trust signals, role benefits, and FAQ below.

Visible Register and Sign in actions; role cards route into the correct onboarding explanation.

Management controls

Edit homepage copy, example prompts, featured news, role descriptions, and public FAQs.

Configure anonymous chat quota and public-news visibility.

Preview unpublished homepage changes before release.

## M2. Identity, Organization Profiles, and Role Dashboards

Purpose: create a clean, secure member identity and tailor the product to each business role.

| Role | Required profile fields | Dashboard emphasis |
| --- | --- | --- |
| Founder | Company name; website; location; sector/modality; stage; short summary; primary contact; visibility consent. | Company completeness and status; AI next actions; news; provider/VC discovery; snapshot activity. |
| Service Provider | Organization/name; service categories; expertise; stage served; geography; delivery mode; contact; availability. | Profile completeness; founder/community discovery; inquiries; AI/news. |
| VC | Fund/firm; investment thesis; stage; sectors/modalities; geography; check-size band; contact; visibility. | Shared startup snapshots; discovery; news; saved topics; profile completeness. |

Email/password authentication, verification, password reset, session management, and invitation flow.

Role-specific onboarding with save-and-resume and a short completion checklist.

Owner/Member team roles inside each organization; invitation expiration and removal.

Privacy controls per field group: private, members, or public preview where appropriate.

Account export and deletion request initiation; management approval is required only when legal retention applies.

## M3. Founder Company Information and Status Hub

Purpose: provide a structured source of truth that also makes the assistant genuinely company-aware.

Business profile: overview, problem, solution, product, target users, differentiation, business model, geography, and contact.

Company status: formation, development stage, funding stage, team size, current priorities, blockers, and next milestone.

Biotech-specific optional fields: therapeutic area, modality, indication, development stage, regulatory pathway, IP status, and evidence status.

Milestones: title, target date, state, and short evidence/note. No full project-management system in Stage 1.

Completeness indicator and “recommended next fields” prompts; drafts save automatically.

Field-level privacy and explicit control over which fields are eligible for AI context and VC snapshots.

AI context rule  For a signed-in founder, the current company profile and status may be supplied to the assistant as structured context. The UI must disclose the active company context and provide an “Exclude company context” control for each new conversation. Files, attachments, and other conversations are excluded in Stage 1.

## M4. AI Assistant

Purpose: help each member turn questions and current organization context into practical next steps while maintaining clear boundaries.

Topic starters and prompt examples appropriate to each role.

Saved conversations for signed-in members; rename, delete, and start-new actions.

Role context: founder company profile/status, provider services profile, or VC investment profile—never another tenant’s private data.

Response actions: copy, thumbs up/down, report, and create a follow-up prompt.

Citations or source links when the configured model/search capability supports them; otherwise label the answer as general guidance.

Guardrails for medical, legal, regulatory, investment, and clinical claims; no representation as professional advice.

Per-user and per-organization quotas, latency/error telemetry, token usage, and estimated cost.

Management controls

Edit system instructions, topic catalog, role prompt starters, model selection, quotas, and feature flags.

Review reported outputs and aggregate quality/usage indicators without browsing private chat content by default.

Disable public preview or member chat independently during incidents.

## M5. Curated News and Intelligence Feed

Purpose: provide credible, current ecosystem signals without becoming a full publishing system.

Public feed on the start page; richer member feed with categories and saved preferences.

Item fields: headline, source, publish date, source URL, image if licensed, category, short BBW summary, and tags.

Filters for role relevance, therapeutic area/modality, business topic, geography, and recency where metadata exists.

Management workflow to add, edit, feature, unpublish, and review stale/broken sources.

Source attribution and direct link to the original publisher; summaries avoid reproducing copyrighted articles.

## M6. Ecosystem Directory and Communities

Purpose: make the three-sided network discoverable without promising advanced matching in Stage 1.

Directory tabs for startups, service providers, VCs, and communities, subject to each profile’s visibility settings.

Search and basic filters using the approved taxonomy; no opaque ranking or compatibility score.

Compact profile cards with role-appropriate fields and a clear contact/request-introduction action.

Community page with title, description, focus, geography, contact/link, member visibility, and status.

Members can save directory items. Direct in-platform messaging is deferred; Stage 1 uses controlled contact requests or external contact links.

Management can create/edit communities, moderate public profile content, deactivate listings, and process reports.

## M7. Controlled Company Snapshot

Purpose: let a founder present a credible, bounded company view to a VC without granting workspace access.

Snapshot builder uses only founder-selected fields from the current company profile/status plus an optional note.

Recipient may be a registered VC account; an optional recipient-specific secure link supports an invited external viewer if management enables it.

Required controls: expiration, immediate revocation, no search indexing, unpredictable token, view log, and visible “snapshot generated on” date.

PDF/print rendering may be enabled, but the canonical artifact is the secure temporary web page.

The snapshot is versioned and immutable. Republishing creates a new version and can revoke the old version.

No financial model, data room, attachments, or electronic signature in Stage 1.

## M8. Separate Management Application

Purpose: give the platform owner operational control without mixing privileged actions into the member product.

Separate deployment and hostname; management routes are absent from public/member navigation.

User and organization search, status, role correction, invitation support, suspension, deletion workflow, and audit history.

Content operations for public copy, news, communities, directory moderation, chatbot topics, prompts, and feature flags.

Usage dashboard by date, environment, member type, organization, and service: sign-ups, active users, chats, tokens, errors, news clicks, snapshot views, and contact requests.

Third-party cost center for AI, database/storage, hosting, email, and news providers with actual invoices/imports where available and estimated costs otherwise.

Budget thresholds and alerts; CSV export; incident kill switches for public chat, member chat, news ingestion, and outbound email.

Administrative actions require a reason for sensitive changes and generate immutable audit entries.

Billing boundary  Stage 1 cost tracking is an owner operations capability. It does not charge members or manage subscription plans. Member billing, invoicing, entitlements, and payment collection remain Stage 2 unless separately authorized.

# 5. Screen blueprints

These are interaction blueprints, not final brand artwork. They define hierarchy, required states, and responsive behavior.

## 5.1 Public home — desktop

| Zone | Required content and behavior |
| --- | --- |
| Top navigation | BBW wordmark; News; Ecosystem; About; Sign in; primary Register action. |
| Hero | Short promise and a wide chat composer with prompt examples. Composer remains the dominant visual element. |
| Public response | Inline answer panel with limitation notice, source links if available, and invitation to register to continue/save. |
| News rail/grid | Current curated items with source, date, category, headline, and summary. “View all news” action. |
| Platform introduction | Below the primary chat/news experience: how BBW works, benefits by role, trust/privacy summary, and FAQ. |
| Footer | Contact, privacy, terms, accessibility, AI notice, and source/copyright statement. |

## 5.2 Founder dashboard

| Priority | Component |
| --- | --- |
| 1 | Company setup/status card with completeness, current stage, top priority, blocker, and next milestone. |
| 2 | “Ask with company context” composer with context-on/off indicator. |
| 3 | Quick actions: update status, create VC snapshot, find a provider, review shared activity. |
| 4 | Relevant news and saved ecosystem items. |
| 5 | Snapshot status: recipient, version, sent/viewed/expired/revoked state. |

## 5.3 Service Provider dashboard

| Priority | Component |
| --- | --- |
| 1 | Provider profile completeness, public visibility, service categories, and availability. |
| 2 | Role-aware assistant composer and suggested prompts. |
| 3 | New contact requests and saved startups/communities. |
| 4 | Relevant news and ecosystem discovery. |

## 5.4 VC dashboard

| Priority | Component |
| --- | --- |
| 1 | “Shared with me” queue showing startup, founder, snapshot date, expiry, and view status. |
| 2 | Fund profile and investment-preference completeness. |
| 3 | Role-aware assistant composer with fund-profile context only. |
| 4 | Public/member-visible startup discovery, news, saved topics, and communities. |

## 5.5 Management dashboard

| Area | First-view information |
| --- | --- |
| Health | Active users, sign-ups, chat success/error rate, news-ingestion health, email delivery, and open incidents. |
| Cost | Month-to-date actual/estimated cost, budget variance, cost by vendor, cost by environment, AI cost per active member. |
| Moderation | Pending reports, suspended accounts, public-profile changes requiring review, broken news sources. |
| Operations | Feature flags, quota alerts, recent privileged actions, exports, and incident kill switches. |

## 5.6 Responsive and empty/error states

Mobile home stacks chat above news; the composer remains visible without requiring horizontal scrolling.

Dashboards reduce to one column; primary action remains within the first screen.

Each list has loading, empty, error, permission-denied, and retry states.

Snapshot pages show expired/revoked/unauthorized states without revealing the startup name or other metadata.

Forms preserve entered data on validation failure and clearly distinguish required from optional fields.

# 6. Technical architecture and platform choice

## 6.1 Recommended Stage 1 architecture

| Layer | Recommendation | Extension boundary |
| --- | --- | --- |
| Web apps | Two Next.js applications: public/member platform and management platform; deploy separately on Vercel. | Shared design system and typed API client; deployments, routes, sessions, and release permissions remain separate. |
| Application services | Server-side API layer within Next.js initially, organized by domain modules. | Extract heavy jobs or integrations into workers/services without rewriting the UI. |
| Data/Auth/Storage | Supabase managed Postgres, Auth, and Storage with row-level security. | Standard Postgres schema, migration scripts, and provider interfaces reduce lock-in. |
| AI | Provider adapter initially configured for OpenAI; structured context builder and safety layer. | Replace or add models/private inference in Stage 3. |
| News | Manual/editorial entry plus adapter for approved feeds/APIs. | Add ingestion workers, deduplication, and ranking later. |
| Email | Transactional provider such as Resend behind an email adapter. | Switch vendor without changing domain workflows. |
| Observability | Structured logs, error tracking, analytics events, usage ledger, and vendor-cost ledger. | Feed later BI, billing, and forecasting systems. |

## 6.2 Supabase/Vercel versus AWS-first

| Criterion | Supabase + Vercel | AWS-first |
| --- | --- | --- |
| Stage 1 delivery speed | Strong: integrated auth, Postgres, storage, previews, and low operational setup. | Slower: more infrastructure, identity, networking, deployment, monitoring, and security decisions. |
| Operational burden | Lower; suitable for a small product team. | Higher; requires stronger cloud engineering and ongoing operational ownership. |
| Control and service breadth | Adequate for MVP; some platform constraints and vendor-specific features. | Strongest control, isolation options, regional services, and enterprise integration breadth. |
| Cost profile | Lower initial fixed cost; usage costs need monitoring. | Can optimize at scale but generally costs more to establish and operate correctly. |
| Future private AI | Use provider adapter; likely hybrid or migration for private inference. | Natural path to VPC-based services and private inference, with greater complexity. |
| Recommendation | Use for Stage 1 with portable Postgres schema, adapters, export backups, and documented migration triggers. | Choose now only if a signed customer, security requirement, data residency need, or enterprise procurement constraint demands it. |

Architecture decision  Proceed with Vercel + Supabase for Stage 1 unless the owner identifies a binding enterprise/security requirement before engineering starts. Revisit AWS when private networking, regulated workloads, regional controls, sustained scale, or Stage 3 private AI becomes a committed requirement.

## 6.3 Logical system flow

| Client | Server/domain services | Data and external services |
| --- | --- | --- |
| Public/member web app | Identity; profiles; company/status; assistant; news; directory; snapshots; analytics | Supabase Postgres/Auth/Storage; AI provider; news sources; email provider |
| Management web app | Admin authorization; moderation; configuration; usage aggregation; cost ledger; audit | Same governed data plane; vendor usage/invoice APIs or CSV imports; error monitoring |

# 7. Data model, integrations, and analytics

## 7.1 Core entities

| Domain | Entities |
| --- | --- |
| Identity and tenancy | users, organizations, organization_members, invitations, roles, consent_records |
| Profiles | founder_profiles, provider_profiles, vc_profiles, profile_visibility |
| Founder company | companies, company_status, company_milestones, taxonomy_terms, company_taxonomy |
| Assistant | conversations, messages, prompt_topics, ai_usage_events, reported_messages |
| Content/ecosystem | news_items, news_sources, communities, directory_saves, contact_requests, content_reports |
| Sharing | company_snapshots, snapshot_fields, snapshot_recipients, snapshot_access_events |
| Operations | feature_flags, service_usage_events, vendor_cost_entries, budget_thresholds, audit_events |

## 7.2 Data rules

All tenant-owned tables carry organization_id and are protected by row-level security plus server-side authorization.

Profile type is immutable through ordinary member UI. Management may correct it through an audited workflow.

Snapshot fields are copied into a versioned snapshot payload; viewing does not query unrestricted live company records.

AI context is assembled server-side from only approved fields, recorded by context version, and excluded from client-controlled system prompts.

Usage events contain operational metadata but avoid storing sensitive prompt/response text unless needed for a reported-content workflow.

Vendor cost entries indicate actual, imported, or estimated status and preserve source and calculation metadata.

## 7.3 Required analytics events

| Journey | Events |
| --- | --- |
| Acquisition | home_viewed, public_prompt_submitted, public_answer_completed, registration_started, registration_completed |
| Onboarding | role_selected, profile_step_completed, onboarding_completed, invitation_sent, invitation_accepted |
| Engagement | member_prompt_submitted, answer_completed, news_opened, directory_filtered, profile_saved, contact_requested |
| Sharing | snapshot_created, snapshot_sent, snapshot_viewed, snapshot_downloaded, snapshot_revoked, snapshot_expired |
| Reliability/cost | ai_error, ingestion_error, email_delivery_result, service_usage_recorded, cost_entry_imported, budget_threshold_crossed |

# 8. Security, privacy, and accessibility

## 8.1 Security baseline

TLS in transit and managed encryption at rest; secrets stored only in managed environment configuration.

Row-level security and authorization tests for every tenant-owned domain.

Separate management deployment, management allowlist/role, MFA requirement, shorter session lifetime, and privileged audit trail.

Rate limiting, abuse detection, CSRF protection where applicable, secure cookies, input validation, and output encoding.

Non-indexed snapshot routes, high-entropy access tokens, expiration checks, recipient binding where enabled, and revocation on every request.

Backup and restore procedure tested before launch; incident contacts and kill switches documented.

## 8.2 Privacy and AI transparency

Clear disclosure of what organization context is sent to the model and an option to exclude it for a conversation.

No private company record is used to answer a different tenant or train a public-facing platform model.

Retention periods are configurable for conversations, access logs, and operational events; deletion requests honor legal retention exceptions.

Public/news content and AI output are clearly distinguished; source links and dates are visible.

Terms, privacy notice, acceptable-use policy, and AI disclaimer must be approved before public launch.

## 8.3 Accessibility and usability baseline

Target WCAG 2.2 AA for core flows; semantic headings, landmarks, labels, keyboard access, and visible focus.

Color contrast meets AA and status is never conveyed by color alone.

Forms provide instructions, inline error text, error summary, and programmatic required-state labels.

Chat updates are announced without stealing focus; streaming output can be paused or read after completion.

Touch targets, responsive reflow, reduced-motion preference, and meaningful link text are supported.

# 9. Acceptance criteria and release plan

## 9.1 Release gates

| Gate | Pass condition |
| --- | --- |
| Product | All three role journeys complete; management operates from separate app; public chat/news and platform introduction match approved hierarchy. |
| Permissions | Automated tests prove cross-tenant denials, role restrictions, snapshot expiration/revocation, and management-only access. |
| Quality | No critical defects; core flows pass current Chrome, Safari, Firefox, Edge, iOS Safari, and Android Chrome at agreed support versions. |
| Performance | Core pages and primary chat submission meet an approved performance budget under expected launch load; external-service latency is measured separately. |
| Security/privacy | Threat review complete; secrets scan clean; backup/restore tested; policies and AI disclosure approved. |
| Operations | Dashboards show usage and vendor cost; alerts and kill switches tested; support/runbook owners assigned. |

## 9.2 Module acceptance criteria

Public home: visitor sees the chat composer and current news without scrolling on a common laptop viewport; platform introduction remains discoverable below.

Identity: each role completes email verification and role onboarding; dashboard and required fields match the selected role.

Founder hub: owner can save company status and milestones; another tenant cannot read them; selected fields can be excluded from AI context.

Assistant: public preview is limited; member history is saved only to that tenant; active context is disclosed; usage and estimated cost are recorded.

News/directory: management can publish and unpublish content; members can filter and save; source attribution is visible.

Snapshot: founder selects fields and recipient, sets expiry, publishes, sees views, and revokes; omitted fields and workspace routes remain inaccessible.

Management: staff can find accounts, moderate content, change configuration, view usage/cost, export data, and inspect audit events only after management authentication.

## 9.3 Recommended delivery sequence

| Increment | Deliverable |
| --- | --- |
| 1. Foundation | Shared design system, schemas, authentication, tenancy/RLS, environments, logging, and two-app deployment skeleton. |
| 2. Public + onboarding | Chat/news home, product introduction, registration, three role flows, profiles, and dashboards. |
| 3. Founder value | Company/status hub, context-aware assistant, news, and directory. |
| 4. Network + sharing | Provider/VC enhancements, communities, contact requests, company snapshot and access log. |
| 5. Operations + hardening | Management workflows, usage/cost center, accessibility, security tests, performance, content population, and release runbooks. |

# 10. Stage 2 and Stage 3 extension path

| Stage 1 foundation | Stage 2 extension | Stage 3 extension |
| --- | --- | --- |
| Organizations, roles, and usage ledger | Plans, subscriptions, entitlements, invoices, member billing | Enterprise contracts, advanced governance, multi-region policies |
| Typed profiles and shared taxonomy | Rule-based matching, recommendations, service marketplace | Private/vertical AI using governed domain and organization knowledge |
| Company status and snapshots | Secure data rooms, richer investor workflows, CRM integrations | Permissioned intelligence across private enterprise datasets |
| AI adapter and context builder | Multiple models, document retrieval, workflow agents | Private inference, evaluation suites, model routing and governance |
| News/source adapter | Automated ingestion, deduplication, personalization | Proprietary knowledge graph and predictive ecosystem signals |
| Separate management application | Support tooling, billing ops, advanced analytics | Enterprise administration, policy orchestration, compliance reporting |

Extensibility requirement: Stage 1 modules communicate through stable domain services and typed contracts. Avoid embedding provider-specific logic in UI components, duplicating authorization in clients, or storing snapshot access as an unstructured link-only feature.

# 11. Owner decisions still required

The supplied owner questionnaire did not contain completed response fields. The following are the content or business decisions that remain necessary; none require Party A to specify low-level interface or engineering design.

| Priority | Business decision | Why it blocks or changes delivery |
| --- | --- | --- |
| Launch blocker | Final public product name, domain, logo/brand assets, and whether a short slogan is desired. | Required for public copy, email identity, legal pages, and release assets. |
| Launch blocker | Approved company/profile taxonomy: startup stage, modality/sector, therapeutic area, provider service categories, VC preferences, and geography. | Drives onboarding fields, directory filters, AI context, and snapshot labels. |
| Launch blocker | Who may appear publicly in each directory and which profile fields are public, member-only, or private by default. | Required for consent language and access-control implementation. |
| Launch blocker | Public anonymous chat policy: number of preview questions, acceptable-use limits, and whether public answers may use live web/news sources. | Controls cost, risk, disclosure, and homepage behavior. |
| Launch blocker | VC snapshot policy: registered-VC-only versus optional recipient-specific external link; default expiry; download permission. | Determines security, email, and recipient flows. |
| Launch blocker | Approved news sources or feed/API provider, and who owns editorial review. | Required to populate and legally attribute the public feed. |
| Launch blocker | Management users, MFA/identity policy, incident contact, and monthly third-party budget thresholds. | Required before the admin application and alerts can be accepted. |
| Content decision | Priority chatbot topics and examples for each of the three member types. | Affects onboarding quality but can begin from a provisional catalog. |
| Content decision | Initial communities and seed directory records, including owner and contact information. | Needed for a credible public launch; does not block core engineering. |
| Commercial decision | Confirm revised scope, schedule, and budget for Provider/VC accounts, snapshots, and cost center. | These additions exceed the original founder-centered concise SOW. |

# Appendix A. Review-comment resolution log

| Reviewer direction | Resolution in Version 1.1 |
| --- | --- |
| Public root should be Gemini-like chat plus news. | Public home hierarchy changed so the conversational composer and news are the primary above-the-fold experience. |
| Find a place for platform introduction. | Concise promise remains above the fold; full explanation, role benefits, trust, and FAQ move below chat/news. |
| Consider VC viewer/link. | Superseded by the newer requirement for VC accounts. VC accounts receive no blanket access; controlled snapshots support deliberate sharing. |
| Export startup information as a temporary VC page/card. | Added M7: versioned, selected-field, expiring, revocable company snapshot with view logging and optional print/PDF. |
| Add usage monitoring and third-party billing center. | Added management usage dashboard and vendor cost center; clarified that member subscription billing is Stage 2. |
| Chat should use company info and status as context. | Founder company/profile status is approved structured context with explicit disclosure and per-conversation exclusion. |
| Supabase or AWS—pros and cons. | Added comparative decision table and recommendation to use Vercel/Supabase for Stage 1 with portability and migration triggers. |
| Three user types; management separate. | Founder, Service Provider, and VC are first-class members; management is a separately deployed application. |

# Appendix B. Definition of done

Approved business decisions in Section 11 are recorded in the product backlog or change log.

Designs cover desktop and mobile, all three member dashboards, management, snapshot states, and empty/error/permission states.

Implementation, authorization tests, accessibility checks, analytics, runbooks, and owner acceptance are complete.

Production content, policies, support contacts, budgets, source attribution, and incident controls are in place.

Stage 2/3 extension boundaries remain intact: portable data, provider adapters, domain services, and separate management surface.